Parkfinity

Smart Parking Marketplace — Full Implementation Plan

Frontend + Backend  •  Gap Analysis, Merge Strategy & Phased Delivery

Stack: Flutter · Supabase · Groq AI · Google Maps · SSLCommerz · Cloudinary  (100% free tiers)

Version 1.0  •  02 August 2026

# 0. How to Read This Document

This plan is written against the CURRENT codebase, not a green field. Three areas were surveyed file-by-file (auth+owner, rider+booking+payment, backend+shared). Every feature below is labelled with its real state so work merges into existing code instead of duplicating it.

Status legend:  DONE = works. PARTIAL = exists, missing pieces. STUB = placeholder only. MISSING = no code.

The build is organised into 11 phases (Phase 0–10). Each phase lists: what already exists, exact files to touch, backend/SQL changes, and acceptance criteria. Everything uses free-tier services only — no paid dependency is introduced anywhere.

# 1. Current State Assessment

Backend is Supabase (Postgres + Auth + Storage + Realtime + Edge Functions). Firebase is NOT wired in Dart — only a leftover google-services.json exists. Groq is already integrated for AI. SSLCommerz works in sandbox. Files upload to Supabase Storage today (not Cloudinary yet).

## 1.1 Feature Status Matrix

| Feature | Status | Notes |
| --- | --- | --- |
| Auth — email login/register | DONE | Supabase GoTrue; role selection + redirect routing work |
| Auth — Google sign-in | MISSING | No OAuth call anywhere |
| Mandatory KYC at registration (NID/license) | MISSING | Upload exists only later in profile, optional; no gate |
| NID auto-detection (photo really is an NID) | PARTIAL | Groq vision service exists; not wired into a registration gate |
| Owner — add listing (photos/video) | PARTIAL | Multi-photo min3 + 1 video done; no MB limit; no GPS button |
| Owner — pricing tiers | PARTIAL | Hourly–yearly fields exist; yearly needs verify + peak/weekend |
| Owner — per-vehicle-type slots | MISSING | Only one flat totalSlots integer |
| Owner — availability schedule | MISSING | No schedule UI or field |
| Owner — edit listing | STUB | Placeholder screen |
| Owner — earnings dashboard | PARTIAL | Real earnings; no withdrawal entry |
| Owner — withdrawal/payout | STUB | Placeholder screen; no logic |
| Rider — vehicle management | DONE | CRUD works |
| Rider — map discovery | PARTIAL | Maps+GPS+markers done; filters STUB; no avail filter |
| Rider — filters | STUB | Filter icon is a no-op |
| Rider — listing details | PARTIAL | Renders; cover image/rating/host hardcoded |
| Rider — AI recommendation | PARTIAL | Groq call works; no history/real ranking; dummy rating |
| Rider — navigation to spot | MISSING | No launch of external maps |
| Booking — durations | PARTIAL | All 5 in checkout; not stored as type on booking |
| Booking — vehicle compat + availability | PARTIAL | Checked in UI only, not server/atomic |
| Booking — slot decrement | PARTIAL | Flat integer, non-atomic; no per-type; no restore on cancel |
| Booking — peak pricing | PARTIAL | Fixed 8-10/17-20 x1.5; not demand-driven |
| Booking — weekend pricing | MISSING | — |
| Booking — extension | MISSING | Extend button is a no-op |
| Overstay — detect + charge | PARTIAL | Two divergent Edge fns; no cron; FCM stubbed |
| Payment — wallet | DONE | add_funds/deduct_funds RPCs work |
| Payment — SSLCommerz | PARTIAL | SDK works sandbox; webhook not validated; direct-pay path off |
| Payment — commission split | PARTIAL | Flat 10 fee client-side, not % |
| Payment — refund | MISSING | Cancel sets status only, no fund return |
| Notifications — in-app/realtime | DONE | Supabase Realtime stream works |
| Notifications — push (FCM/SMS) | STUB | No FCM Dart code |
| Ratings & reviews | PARTIAL | reviews table exists; UI mock/hardcoded |
| Admin panel | MISSING | Only a seed script |
| Localization (bn/en) | MISSING | English only |
| Dark/Light theme | MISSING | Single hardcoded theme |
| Responsive UI | PARTIAL | Mobile only; not audited |

## 1.2 Critical Backend Debt (fix first — Phase 0)

Schema drift: column `available_slots` and table `notifications` are used by the client but have NO DDL in migrations — the app depends on schema that is not versioned.

Duplicate schema: two conflicting `vehicles` definitions (migration: owner_id/type/brand vs loose SQL: rider_id/make/model).

Two overstay functions: `detect-overstay` (status Confirmed, no penalty) and `overstay-checker` (status Active, applies penalty) overlap and disagree.

Orphaned Edge Functions: create-booking, sslcommerz-init, ai-recommendations Edge Functions are deployed but the client bypasses them and calls Groq/DB directly — pick one path per concern.

Secrets/validation: Google Maps key hardcoded in AndroidManifest; SSLCommerz sandbox flag hardcoded; webhook does not verify val_id.

# 2. Architecture & Conventions

Keep the existing Feature-First + Clean Architecture layout. Do not restructure folders; extend them.

### 2.1 Layering (per feature)

lib/features/<feature>/
  data/         models, repositories (Supabase calls, Groq/HTTP)
  presentation/ screens, controllers (Riverpod), widgets
lib/core/       router, theme, shared repositories (storage, groq), config
lib/shared/     cross-feature models/repositories (booking_model, bookings_repository)

### 2.2 Rules

State: Riverpod (already used). One controller/provider per screen concern.

Data access only through repositories; screens never call Supabase directly.

Every repository method returns a typed model or throws; wrap Supabase calls in try/catch and surface a Failure/AppException to the controller.

Money, slot decrement, commission, overstay charge = server-authoritative (Postgres RPC / Edge Function), never trusted from client.

SOLID: keep pricing, availability, and commission as separate injectable services so each can be unit-tested and swapped.

### 2.3 Design patterns to apply

Repository (already present) — data source abstraction.

Strategy — pricing engine: BasePrice → PeakModifier → WeekendModifier → DemandModifier chained.

Service/Facade — BookingService orchestrates validation + pricing + slot lock + payment in one transaction.

Observer — Supabase Realtime streams already act as this for notifications and availability.

# 3. Free-Tier Stack Decisions (money = 0)

The original brief listed Firebase, Supabase, Cloudinary, SSLCommerz. Below is what to actually use so nothing costs money and the two-backend split is resolved.

| Concern | Chosen (free) | Why |
| --- | --- | --- |
| Auth + DB + Storage + Realtime | Supabase (free) | Already integrated. Single backend. Firebase Auth NOT needed. |
| Google Sign-In | Supabase Google OAuth | Free; avoids adding Firebase. Uses same GoTrue session. |
| Push notifications | Firebase Cloud Messaging (FCM) | Only Firebase piece worth keeping — FCM is free & unlimited. Trigger from Edge Function. |
| In-app / realtime notifications | Supabase Realtime (free) | Already done. |
| SMS notifications | SKIP / in-app only | No free SMS in BD. Use push + in-app. Document as out-of-scope. |
| AI recommendation & NID detection | Groq API (free) | Already wired. llama vision for NID, llama text for ranking. |
| Maps + navigation | Google Maps SDK + url_launcher | Map free within quota; navigation = launch Google Maps app via geo: URI (free). |
| Payments | SSLCommerz sandbox + Wallet | Sandbox is free for dev/demo. Wallet is internal ledger. |
| File storage (NID, docs, media) | Cloudinary free OR Supabase Storage | See 3.1 — recommend Cloudinary unsigned for KYC docs (25GB free), keep Supabase for listing media. |
| Scheduled jobs (overstay, demand) | Supabase pg_cron (free) | Runs Edge Function / SQL on schedule. No paid cron needed. |

### 3.1 Cloudinary vs Supabase Storage

Brief explicitly asks Cloudinary "for image and other files to save". Current code uses Supabase Storage. Recommendation to satisfy the brief while staying free:

Cloudinary: KYC/legal docs (NID front/back, property papers, driving license) → Cloudinary (unsigned upload preset, folder per user). 25 GB free storage + 25 GB bandwidth. These are fraud-evidence files, good to isolate.

Supabase Storage: Listing photos/videos → keep Supabase Storage buckets `listings` / `listings_video` (already coded), OR move to Cloudinary too for one media pipeline. Either is free; least work = keep Supabase for listing media.

Action: Add `lib/core/data/repositories/cloudinary_repository.dart` with `uploadDoc(File, folder)` using unsigned preset via http multipart. No SDK needed (keeps deps small).

# 4. Phase 0 — Backend Foundation & Cleanup

Goal: one authoritative schema, no drift, secrets externalised. Blocks everything else. ~2–3 days.

### 4.1 Consolidate the database schema

Create ONE new migration `20260802_consolidated_schema.sql` that becomes source of truth. Fold in every loose file (decrement_slots, wallet_transactions, vehicles_schema, storage_policies, handle_new_user) and delete the loose SQL after.

Resolve the `vehicles` conflict: keep migration version (owner_id/type/brand). Drop vehicles_schema.sql. Update any client refs to match.

Add missing DDL: `notifications` table and `listings.available_slots` (and the new per-type slot columns, see 4.2).

### 4.2 Per-vehicle-type slots (schema)

Biggest data-model change. Replace single totalSlots/availableSlots with a per-type map.

-- listings: add JSONB slot maps
ALTER TABLE listings
  ADD COLUMN slot_capacity  JSONB NOT NULL DEFAULT '{}',  -- {"Car":10,"Motorcycle":5}
  ADD COLUMN slot_available JSONB NOT NULL DEFAULT '{}';  -- decremented live
-- keep total_slots as generated sum for quick display (optional)

Atomic decrement RPC (replaces client read-modify-write and old decrement_slots):

CREATE OR REPLACE FUNCTION book_slot(p_listing UUID, p_vtype TEXT, p_qty INT DEFAULT 1)
RETURNS BOOLEAN LANGUAGE plpgsql SECURITY DEFINER AS $$
DECLARE avail INT;
BEGIN
  SELECT (slot_available->>p_vtype)::int INTO avail FROM listings WHERE id=p_listing FOR UPDATE;
  IF avail IS NULL OR avail < p_qty THEN RETURN FALSE; END IF;
  UPDATE listings SET slot_available = jsonb_set(slot_available, ARRAY[p_vtype],
         to_jsonb(avail - p_qty)) WHERE id=p_listing;
  RETURN TRUE;
END; $$;

Matching `release_slot(p_listing, p_vtype, p_qty)` for cancel/complete/refund — increments back. `FOR UPDATE` row lock makes it race-safe.

### 4.3 Notifications table

CREATE TABLE notifications (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  user_id UUID NOT NULL REFERENCES profiles(id) ON DELETE CASCADE,
  title TEXT NOT NULL, message TEXT NOT NULL,
  type TEXT NOT NULL,               -- booking|payment|overstay|reminder|system
  is_read BOOLEAN NOT NULL DEFAULT FALSE,
  data JSONB, created_at TIMESTAMPTZ DEFAULT now());
ALTER TABLE notifications ENABLE ROW LEVEL SECURITY;
CREATE POLICY own_notifs ON notifications FOR SELECT USING (auth.uid()=user_id);

Enable Realtime on this table (Supabase dashboard → Replication) — the client stream already expects it.

### 4.4 Bookings model additions

Add columns: `duration_type` TEXT (Hourly/Daily/Weekly/Monthly/Yearly), `vehicle_type` TEXT, `base_amount`, `overstay_amount` NUMERIC default 0, `is_refunded` BOOLEAN, and confirm `actual_end_time`.

Formalise `booking_status` enum values: Pending, Confirmed, Active, Completed, Overstayed, Cancelled, Refunded.

### 4.5 Secrets & config

Move Google Maps key out of AndroidManifest into `local.properties` / manifest placeholder (still free, just not committed).

Move SSLCommerz sandbox flag + store creds fully into `.env` (partly done). Add `CLOUDINARY_CLOUD_NAME`, `CLOUDINARY_UPLOAD_PRESET`.

Add server secrets in Supabase: `GROQ_API_KEY`, `SUPABASE_SERVICE_ROLE_KEY`, `FCM_SERVER_KEY`.

### 4.6 Decide the Edge-Function boundary

Rule: anything money/slot/security-sensitive runs server-side; simple reads stay client-side.

| Concern | Where it runs | Action |
| --- | --- | --- |
| Booking create (validate+price+lock+charge) | Edge Function create-booking | ADOPT it from client; make client call functions.invoke |
| Slot book/release | RPC book_slot/release_slot | New; called inside create-booking + cancel |
| Overstay sweep + charge + notify | Edge Function overstay (merged) + pg_cron | Merge the two; schedule every 10 min |
| AI recommendation | Client → Groq (keep) OR ai-recommendations fn | Keep client for now; delete unused fn OR switch fully |
| SSLCommerz verify | Edge Function webhook | Add real val_id validation call |
| Wallet add/deduct | RPC add_funds/deduct_funds | Keep (done) |

# 5. Phase 1 — Auth, Mandatory KYC & NID Detection

Goal: both Rider and Owner must upload identity docs at first registration, auto-verified as real NID/license before app entry. Add Google sign-in. ~4–5 days.

### 5.1 What exists

Email login/register + role selection + role redirect — DONE.

Groq vision NID-detection service exists (`document_verification_service.dart`) but only used post-hoc in profile, not as a gate.

### 5.2 Google Sign-In (Supabase OAuth)

Enable Google provider in Supabase dashboard; add OAuth client (free Google Cloud console).

`auth_repository.dart`: add `signInWithGoogle()` → `supabase.auth.signInWithOAuth(OAuthProvider.google)`.

Add "Continue with Google" button to `login_screen.dart` + `register_screen.dart`.

New Google users have no role/KYC → router sends them to role selection then KYC gate.

### 5.3 Mandatory KYC gate (new)

Model the user lifecycle with an explicit status so routing can enforce it.

Schema: Add `profiles.kyc_status` TEXT (none|pending|verified) + doc URL columns: `nid_front_url, nid_back_url, license_url, property_docs` (JSONB array).

UI: New screen `kyc_upload_screen.dart` (shared) shown right after role selection. Rider: NID front + NID back + driving license. Owner: NID front + NID back + property document photos.

Flow: Each image runs through NID/doc detection (5.4) BEFORE accepting. On pass, upload to Cloudinary, store URL, set kyc_status=verified.

Gate: `app_router.dart` redirect: if authenticated AND role set AND kyc_status != verified → force `/kyc`. Block all rider/owner routes until verified.

### 5.4 Automatic NID / document detection (Groq vision, free)

Reuse and harden the existing Groq vision approach so a random selfie cannot pass as an NID.

`document_verification_service.dart`: send the image to Groq vision model with a strict JSON-only prompt: classify {is_nid:bool, side:front|back|unknown, has_face:bool, has_id_number:bool, confidence:0-1}.

Accept only if is_nid && confidence>=0.7 && expected side matches. For license: {is_license:bool}. For property docs: lower bar (is_document:bool).

Client-side pre-checks (free, no API): enforce min resolution and MB size before calling Groq to save quota.

On reject, show reason ("This does not look like an NID front. Please retake."). Store nothing until pass.

// prompt skeleton (already partially present)
"You are an ID verifier. Return ONLY JSON. Is this a Bangladeshi NID card FRONT? Keys: is_nid(bool), side, has_face(bool), has_id_number(bool), confidence(0-1)."

### 5.5 Acceptance criteria

New user cannot reach any rider/owner screen until NID front+back (+ role-specific doc) are uploaded and detected as valid.

Uploading a non-ID photo is rejected with a clear message and no DB write.

Google sign-in creates a session and lands new users in role→KYC flow.

# 6. Phase 2 — Owner Listing Management

Goal: complete the add/edit listing flow with per-type slots, media limits, GPS, schedule, all pricing tiers and amenities. ~5–6 days.

### 6.1 Listing model changes (`listing_model.dart`)

Replace `totalSlots/availableSlots` with `slotCapacity` / `slotAvailable` Map<String,int> (mirrors 4.2).

Confirm pricing fields: hourly, daily, weekly, monthly, yearly (all nullable, hourly required).

Amenities already have covered/security/cctv/evCharging — keep. Add any new toggles as needed.

Add `availabilitySchedule` (JSONB): per-weekday open/close or a simple open/closed toggle + optional date blocks.

Add `bookingMode` TEXT (instant|manual) for instant-booking vs manual-approval.

### 6.2 add_listing_screen.dart

| Piece | State | Action |
| --- | --- | --- |
| Multi-photo (min 3) | DONE | Add per-file MB limit (e.g. <=5MB img) + total cap; compress if over |
| Video (1 required) | DONE | Add MB limit (e.g. <=50MB) + duration guard |
| GPS current-location button | MISSING | Add "Use my location" → geolocator → move camera + set pin |
| Type-to-search location | DONE | Keep geocoding search |
| Draggable pin | DONE | Keep onCameraMove center-pin |
| Per-type slot config | MISSING | Repeater: pick vehicle type + count → builds slotCapacity map |
| Pricing 5 tiers | PARTIAL | Ensure yearly field present; validate at least hourly |
| Amenities (incl. EV) | DONE | Keep 4 toggles |
| Availability schedule | MISSING | Weekly open/close editor OR simple available toggle |
| Booking mode | MISSING | Instant vs manual approval selector |

### 6.3 edit_listing_screen.dart (STUB → build)

Reuse add_listing form pre-filled from the listing; call `listings_repository.updateListing`.

Allow toggling active/inactive and editing slots/pricing/schedule/media.

### 6.4 Availability schedule management

Owner sees each listing with current live `slot_available` per type (from Realtime) — "3/10 Car free".

Manual override: mark spot temporarily full/clear (sets slot_available to 0 / back to capacity) without deleting the listing.

### 6.5 Owner earnings + withdrawal (STUB → build)

Dashboard already computes earnings — add a "Withdraw" action.

`withdrawal_screen.dart`: form (amount ≤ available balance, payout method text). Insert into `withdrawals` (status Pending). Admin approves (Phase 9).

Deduct from owner wallet on request; restore if admin rejects.

### 6.6 Acceptance criteria

Owner sets e.g. 10 Car + 5 Motorcycle slots; both persist and show live availability.

Cannot submit with <3 photos, no video, or oversized media.

"Use my location" drops an accurate pin; search and drag also work.

Owner can edit and can request a withdrawal.

# 7. Phase 3 — Rider Discovery, Filters & AI

Goal: real filtering, real-time availability on the map, working AI recommendation, navigation. ~5 days.

### 7.1 Map + real-time availability (`explore_map_screen.dart`)

Markers from `allActiveListingsProvider` — DONE. Add: only show/greyed markers where sum(slot_available) > 0.

Subscribe to listings Realtime so availability updates live without refresh.

Fix AI bottom-sheet: use the rider's real GPS (currently hardcoded to Dhaka centre), not a constant.

### 7.2 Filters (STUB → build)

Wire the filter icon to a filter sheet; apply client-side over loaded listings (free, no extra queries).

Distance (radius slider, Haversine from GPS) · Price (max hourly/daily) · Rating (min stars) · Vehicle type (must have slot for it) · Security · CCTV · Covered · EV charging.

Combine with availability (has free slot for chosen vehicle type).

### 7.3 Listing details (`listing_details_screen.dart`)

Replace hardcoded cover image → first listing photo; hardcoded rating → real avg from reviews; hardcoded host → real owner profile.

Show per-type slot availability, amenities, all pricing tiers, schedule, photo gallery + video, map preview.

Add "Navigate" → url_launcher `google.navigation:q=lat,lng` (opens Google Maps app, free).

### 7.4 AI Smart Recommendation (Groq, free) — make it real

Currently the LLM ranks from a text prompt with a dummy rating and no history. Upgrade to a hybrid: cheap local scoring + Groq for the natural-language explanation.

Ranking: Local scoring engine `ai_recommendation_service.dart`: score = w1·(1/distance) + w2·(1/price) + w3·rating + w4·securityFlags + w5·historyMatch. Normalise each 0–1. Deterministic, free, instant.

History: History: pull rider's past bookings; boost listings similar to previously booked (area, price band, owner).

Groq: Feed top-N scored listings to Groq only to generate a one-line "why this spot" explanation shown in UI. Groq does explanation, not ranking → robust + cheap.

UI: Build `smart_recommendations_screen.dart` (currently STUB) to show ranked list; also surface top pick in the map sheet.

### 7.5 Acceptance criteria

Applying filters visibly narrows markers/list; distance filter respects real GPS.

Details screen shows only real data (no Unsplash/"4.8"/"Ahmed").

Recommendation ranks by distance+price+rating+security+history and explains the top pick.

Navigate opens external Google Maps to the spot.

# 8. Phase 4 — Booking Engine

Goal: server-authoritative booking with compatibility, per-type slot lock, and full dynamic pricing. ~6 days.

### 8.1 Move booking creation server-side

Adopt the existing `create-booking` Edge Function as the single write path. Client calls `functions.invoke("create-booking", ...)` instead of writing `bookings` directly.

Inside the function (transactional): validate listing active → check vehicle type compatibility → `book_slot(listing, vtype)` (fails if none free) → compute price (8.2) → `deduct_funds` (wallet) → insert booking (status Confirmed/Pending by bookingMode) → insert notifications. Roll back slot if payment fails.

### 8.2 Dynamic pricing service (Strategy pattern)

One pricing service used by both checkout preview (client) and create-booking (server) — same formula, server is source of truth.

final = base(durationType, rate, units)
        * peakMultiplier(startTime, listingDemand)
        * weekendMultiplier(startTime)
        * demandMultiplier(occupancyRatio)

Base: Base: pick rate by duration type (hourly/daily/weekly/monthly/yearly); fallback multipliers when a tier rate is null (already in checkout).

Peak (demand-driven): Peak: instead of fixed hours, derive peak from this listing's booking density in that hour bucket (rolling 7-day). High-demand hour → x1.25–1.5. Fixed-hours fallback if no data.

Weekend: Weekend: Fri/Sat (BD weekend) → configurable x1.1–1.3.

Demand: Occupancy: if slot_available/capacity is low, small surge. Bounded to avoid runaway prices.

Commission: Commission: replace flat 10 with `commission = final * commission_rate` (default 10%, from admin settings). owner_earnings = final − commission. Compute server-side.

### 8.3 Compatibility & availability

Vehicle compatibility: booking's vehicle type must exist as a key in slotCapacity. Enforced in create-booking (not just UI).

Availability: `book_slot` returns false if no free slot for that type → booking rejected atomically (fixes the read-then-write race).

### 8.4 Slot restore on cancel / complete / refund

Cancel or complete → call `release_slot(listing, vtype)`. This is currently MISSING and causes permanent slot leakage.

### 8.5 Booking extension (STUB → build)

`active_parking_screen.dart` Extend button → sheet to pick extra duration → price it (same service) → deduct_funds → update booking end_time → release/rebook not needed (same slot).

Guard: cannot extend past next booking of that slot.

### 8.6 Acceptance criteria

Booking a 10-Car / 5-Moto lot with a motorcycle reduces Moto to 4, leaves Car at 10.

Two riders racing for the last slot: exactly one succeeds (atomic).

Price reflects peak/weekend/demand; commission is a real % server-side.

Cancelling restores the slot; extending charges correctly and moves end_time.

# 9. Phase 5 — Overstay Detection & Extra Charge

Goal: one overstay engine, scheduled, that detects, charges, notifies, and frees the slot. ~2–3 days.

### 9.1 Merge the two functions

Delete `detect-overstay`. Keep and finish `overstay-checker` as the single engine (it already has penalty + deduct_funds + notifications + slot restore).

Logic: booking status=Active/Confirmed AND end_time < now AND actual_end_time IS NULL → mark Overstayed; penalty = overstay_hours × hourly_rate × penalty_multiplier (e.g. 2.0).

Charge via `deduct_funds` (wallet). If wallet insufficient, flag booking `payment_due` and block new bookings until settled.

### 9.2 Schedule it (pg_cron, free)

select cron.schedule('overstay-sweep','*/10 * * * *',$$
  select net.http_post(url:='https://<proj>.functions.supabase.co/overstay-checker',
     headers:=jsonb_build_object('Authorization','Bearer '||current_setting('app.svc_key')));$$);

### 9.3 Notify + free slot

On overstay: notification (in-app + push) to rider ("Overstay — extra ৳X charged") and owner ("Rider overstaying").

On settle/complete: `release_slot` so the space returns to inventory.

### 9.4 Acceptance

A booking left past end_time is detected within 10 min, charged the extra fee, both parties notified, slot freed after settlement.

# 10. Phase 6 — Payments, Commission, Refund & Payout

Goal: complete the money loop — wallet + SSLCommerz + real commission + refund + owner payout. ~5 days.

### 10.1 What exists

Wallet add/deduct RPCs — DONE. SSLCommerz top-up via SDK (sandbox) — works. Commission — flat, client-side.

### 10.2 Direct Pay vs Platform Pay

Platform Pay: Platform Pay (default): rider pays into wallet → booking deducts wallet → platform holds → owner earnings credited to owner wallet on completion. Commission auto-split server-side.

Direct Pay: Direct Pay: rider pays booking amount via SSLCommerz at checkout (not just top-up). Enable the currently-disabled SSLCommerz checkout path; on success, credit owner minus commission.

### 10.3 SSLCommerz hardening

Finish `sslcommerz-webhook`: actually validate `val_id` by calling SSLCommerz validation API before marking Completed (currently trusted blindly).

Keep sandbox for demo; make sandbox flag env-driven so production is a config change, not a code change.

### 10.4 Commission (server-side)

`platform_settings` table: `commission_rate` (default 0.10), editable by admin (Phase 9). All splits read this.

On booking completion: credit owner_earnings to owner wallet, platform keeps commission. Record both as `transactions` rows.

### 10.5 Refund (MISSING → build)

Cancel within policy window → `release_slot` + refund to rider wallet (full or partial per policy) + booking status Refunded + transaction row + notification.

Policy table/const: e.g. >24h before start = full, <24h = 50%, after start = none.

### 10.6 Owner payout (STUB → build)

Owner requests withdrawal (Phase 2) → row in `withdrawals` (Pending) → admin approves → mark Paid, deduct from owner wallet, notification. (Actual bank transfer is manual/out-of-band since no free payout gateway.)

### 10.7 Acceptance

Booking splits commission at the configured %; owner wallet grows by earnings on completion.

Refund returns funds + frees slot; payout request flows to admin and settles the wallet.

# 11. Phase 7 — Ratings & Reviews

Goal: real two-way reviews replacing mock data. ~2–3 days.

`reviews` table exists — wire it. Rider rates parking (cleanliness, safety, accessibility). Owner rates rider (timeliness, behaviour, rule compliance).

Prompt for review after booking Completed. One review per booking per side.

Aggregate: listing.rating = avg of rider reviews; show real value in details + used by AI scoring + filters.

Groq review-summary (already coded) now summarises REAL reviews, not mock.

Acceptance: completing a booking lets both sides rate; listing shows real average; no hardcoded "4.8".

# 12. Phase 8 — Notifications (In-App + Push)

Goal: keep working in-app/realtime; add free push via FCM. SMS out-of-scope (no free BD SMS). ~3 days.

### 12.1 In-app / realtime — DONE

Supabase Realtime stream on `notifications` already powers unread badge + list. Just ensure every event below writes a row.

### 12.2 Push (FCM, free)

Add `firebase_messaging` (this is the one justified Firebase use — FCM is free & unlimited).

Store device `fcm_token` on `profiles`. On login, register/refresh token.

Edge Function `send-push` (called by create-booking, overstay-checker, etc.) → POST to FCM HTTP v1 with `FCM_SERVER_KEY`. Free.

### 12.3 Events to emit (in-app + push)

Booking confirmation · Payment success · Time-ending reminder (cron, ~15 min before end) · Overstay warning · New booking alert (owner) · Check-in alert · Cancellation · Refund · Withdrawal status.

### 12.4 Acceptance

Each event creates an in-app row (badge updates live) and a push to the target device.

# 13. Phase 9 — Admin Panel

Goal: build the missing admin surface. Simplest free path: a Flutter admin section gated to role=Admin (reuse the app; no separate web app needed). ~5–6 days.

### 13.1 Access

Add `/admin/*` routes with a HARD role guard (role must be Admin; also add per-route role enforcement the router currently lacks).

Admin created via existing seed script; no public admin signup.

### 13.2 Screens

| Screen | Function |
| --- | --- |
| Dashboard | Totals: users, listings, bookings, revenue, commission earned (charts). |
| User management | List/search users; view KYC docs; suspend/activate. |
| KYC review | View uploaded NID/license/property docs per user (fraud evidence store). |
| Listing approval | Approve/reject/deactivate listings. |
| Booking monitoring | All bookings + statuses, filter by state/overstay. |
| Payment monitoring | Transactions, refunds, disputes. |
| Revenue reports | Commission over time, per owner, exportable. |
| Withdrawal approvals | Approve/reject owner payouts → settles wallet. |
| Commission & system settings | Edit commission_rate, peak/weekend multipliers, penalty multiplier, refund policy. |

### 13.3 Backend

`platform_settings` table (single row) for commission/pricing multipliers/refund policy — read by pricing + payment services.

Admin-only RLS policies (role check) or route through service-role Edge Functions for privileged writes.

### 13.4 Acceptance

Admin can change commission and see it applied to new bookings; approve withdrawals; view any user's KYC docs.

# 14. Phase 10 — Localization, Theming & Responsive

Goal: Bengali/English, dark/light, responsive polish. ~3–4 days.

### 14.1 Localization (bn/en)

Add `flutter_localizations` + `intl` ARB files (`app_en.arb`, `app_bn.arb`). Wrap MaterialApp with `localizationsDelegates`/`supportedLocales`.

Extract all user-facing strings to ARB keys. Language toggle in profile/settings; persist choice.

Keep the ৳ currency formatting already in checkout.

### 14.2 Dark/Light theme

Define `lightTheme` + `darkTheme` (extend current deepPurple M3). Add `ThemeMode` state (Riverpod) + toggle in settings; persist.

### 14.3 Responsive

Audit key screens with LayoutBuilder/MediaQuery breakpoints; ensure tablet/large-phone layouts and overflow safety.

### 14.4 Acceptance

Whole app switches bn/en at runtime; dark/light toggles and persists; no overflow on small or large screens.

# 15. Cross-Cutting Concerns

### 15.1 Error handling

Central `AppException`/`Failure` types; repositories throw them; controllers map to user messages + retry.

Global error boundary + toast/snackbar; log to console (and optionally a `logs` table) in debug.

### 15.2 Security

RLS on every table (owner sees own listings; rider sees own bookings; admin via role). Money/slot writes only via SECURITY DEFINER RPC / Edge Functions.

Never trust client for price, commission, slot count, or overstay charge.

### 15.3 Testing

Unit: pricing service (peak/weekend/demand/commission), slot RPC, overstay math.

Widget: KYC gate, filters, checkout. Integration: full book→overstay→refund happy path against a Supabase test project.

### 15.4 Free-tier limits to watch

Supabase free: 500MB DB, 1GB storage, 2GB egress, 500K Edge invocations/mo — fine for demo. pg_cron included.

Groq free: rate-limited RPM/TPM — batch/limit AI calls (pre-filter before vision; cache reco explanations).

Cloudinary free: 25GB storage/bandwidth. FCM: free unlimited. SSLCommerz sandbox: free.

# 16. Delivery Roadmap

| Phase | Scope | Est. | Depends on |
| --- | --- | --- | --- |
| 0 | Backend foundation, schema consolidation, per-type slots, secrets | 2–3 d | — |
| 1 | Auth + Google + mandatory KYC + NID detection gate | 4–5 d | 0 |
| 2 | Owner listing: slots, media limits, GPS, schedule, edit, withdrawal | 5–6 d | 0 |
| 3 | Rider discovery: filters, realtime avail, AI reco, navigation | 5 d | 0,2 |
| 4 | Booking engine: server-side, compat, atomic slots, dynamic pricing, extension | 6 d | 0,2 |
| 5 | Overstay detection + charge + cron + notify | 2–3 d | 4 |
| 6 | Payments: wallet, SSLCommerz, commission, refund, payout | 5 d | 4 |
| 7 | Ratings & reviews (real) | 2–3 d | 4 |
| 8 | Notifications: in-app (done) + FCM push | 3 d | 4,5 |
| 9 | Admin panel + platform settings | 5–6 d | 6 |
| 10 | Localization + theming + responsive | 3–4 d | all |

Rough total: ~7–8 weeks for one developer, sequential. Phases 2 & 3, and 7 & 8, can overlap with a second developer.

## 16.1 Suggested first week (unblocks everything)

Write the consolidated migration; add per-type slot columns + book_slot/release_slot RPCs.

Create notifications table + enable Realtime; add bookings columns + status enum.

Delete duplicate/loose SQL; externalise Maps key + SSLCommerz flag + Cloudinary env.

Stand up KYC schema (kyc_status + doc URL columns) so Phase 1 can start immediately.

End of implementation plan.